QBR talking points — Meridian Bank

Wed 9 Sep 2026, 14:00 SGT · Ava private notes

Private crib sheet. Not a customer doc. Trim live; do not read this verbatim.

Lead with

- Helena first: acknowledge the last week was not normal, then move to facts.

- Northstar still meaningful: 1,870 / 3,200 assets live, 9 of 14 countries complete, still Amber not Red.

- Availability QTD 99.82% — say carefully; do not let it sound like victory after the alert-delay mess.

- Bring it back to business outcome: fewer surprises, clearer delivery path, no drama on next phase.

- Ask permission to cover incident after status, unless Helena opens with it.

Awkward stuff (say it, do not over-explain)

- INC-4471: Thu 3 Sep 2026. Alert delay 4h 12m, 412 assets affected, 1,148 delayed alerts, 0 lost. Customer notified T+55min.

- Delivery: Amber. Priya has recovery options; avoid committing dates without her in the room.

- August ask still hanging: quantified downtime avoidance in EUR. They asked; we did not revert. Own it.

- Budget pressure on Meridian Bank side — listen before pitching add-ons.

- If Rajiv Menon pushes on trust, do not debate wording. Take action, give timeline.

Do NOT volunteer unless asked

- Any internal pricing view for Halcyon Energy.

- Kestrel Logistics SLA comparison. Not relevant and makes us look distracted.

- Speculation on root cause beyond what Tom Okafor has cleared.

- Names of people who dropped a ball. Keep it process / action based.

- The exact internal debate on Option A vs Option B. If Helena asks: Priya recommends sequential path because it survives an Italy delay.

Questions for Helena Vargas

- What would make the 30 Sep steering conversation feel safe from Meridian Bank side?

- Which pain is bigger right now: deployment pace, incident confidence, or proof of value?

- Who needs the EUR downtime-avoidance quantification before budget review?

- Can we align on a short recovery checkpoint next week, with Priya owning delivery specifics?

- If we show a revised Phase 3 plan, does she want Rajiv Menon in the first review or after sponsor alignment?

- ?? Is Helena expecting an apology note before the meeting or is live enough?

- ?? Does she know August EUR quant never landed, or did Rajiv hold it?

Desired outcome

- Keep Meridian Bank engaged on Project Northstar; no surprise escalation after QBR.

- Get permission for Priya Raman to present the recovery path as a working plan, not a promise.

- Commit to date for EUR quantification. My suggestion: draft by Fri 11 Sep 2026, review with Yuki Tanaka before it leaves.

- Secure a follow-up with Helena Vargas + Rajiv Menon focused only on INC-4471 corrective actions.

- Leave room with one agreed owner per open issue. No vague “we will revert” again.

Open loops / half-baked

- Need Helena language: “we are treating the delay as a trust event, not just a technical event.” Too much?

- Priya says Amber. I need the crisp reason it is not Red. Ask before meeting.

- EUR quant model: do we have defensible downtime baseline? TBC.

- If Helena asks for commercial gesture after incident — stall politely, say I will come back with options.

Tone check: concise, accountable, not defensive. This is not the place to sell hard.